Software Test Plan (STP) – Bank Management System

Project: Bank Management System

| Field | Details |
| --- | --- |
| Version | 1.0 |
| Authors | SRIKANTH V REDDY, T. MAHALAKSHMI, SUDHANWA, SRUJAN |
| Date | 28-09-2026 |
| Status | Draft / Submission |

# 1. Introduction

Purpose: This document defines the test plan for the Bank Management System (BMS) v1.0. It outlines objectives, scope, strategy, resources, schedule, responsibilities, and reporting activities for testing.

Scope: Testing covers authentication and user management, account management, balance inquiry, cash deposit, cash withdrawal, fund transfer, beneficiary management, transaction history, account statements, loan management, notifications, administration, reporting, audit logging, security controls, performance, and availability.

References: Bank Management System SRS v1.0, Design Specifications v1.0, Requirements Traceability Matrix (RTM), and applicable organizational banking/security requirements.

Definitions: BMS (Bank Management System), SRS (Software Requirements Specification), STP (Software Test Plan), RTM (Requirements Traceability Matrix), OTP (One-Time Password), RBAC (Role-Based Access Control), KYC (Know Your Customer), UAT (User Acceptance Testing), API (Application Programming Interface).

# 2. Test Items

Authentication and OTP module

Customer profile and KYC module

Account creation and account-status module

Balance inquiry and transaction-history module

Cash deposit module

Cash withdrawal module

Funds transfer and beneficiary module

Loan application and repayment module

Notification module

Administration and RBAC module

Reporting and account-statement module

Audit logging and monitoring module

Security controls

Performance and availability behavior

# 3. Features to be Tested

Features mapped to the BMS SRS requirement IDs:

| SRS Requirement ID | Feature | Test Case Reference |
| --- | --- | --- |
| BMS-F-001 / F-002 | Authentication and OTP | TC-AUTH-01, TC-AUTH-02 |
| BMS-F-003 | Customer profile and KYC | TC-CUST-01 |
| BMS-F-004 / F-005 | Account creation/status | TC-ACC-01, TC-ACC-02 |
| BMS-F-006 | Balance inquiry | TC-BAL-01 |
| BMS-F-007 | Cash deposit | TC-DEP-01 |
| BMS-F-008 | Cash withdrawal | TC-WD-01 |
| BMS-F-009 / F-010 | Funds transfer/beneficiaries | TC-TRF-01, TC-BEN-01 |
| BMS-F-011 / F-012 | History/statements | TC-HIST-01, TC-STMT-01 |
| BMS-F-013 to F-016 | Loan management | TC-LOAN-01 to TC-LOAN-04 |
| BMS-F-017 | Notifications | TC-NOTIF-01 |
| BMS-F-018 | Administration/RBAC | TC-ADMIN-01 |
| BMS-F-019 | Operational reports | TC-REP-01 |
| BMS-F-020 | Audit trail | TC-AUD-01 |
| BMS-NF-001 | Response time ≤ 3 seconds target | TC-PERF-01 |
| BMS-NF-002 | 99.9% availability target | TC-OPS-01 |
| BMS-NF-003 / BMS-SR-001 | Encryption/TLS | TC-SEC-01 |
| BMS-SR-002 | Secure password storage | TC-SEC-02 |
| BMS-SR-003 | RBAC enforcement | TC-SEC-03 |
| BMS-SR-004 | Failed-login lockout | TC-SEC-04 |
| BMS-SR-005 | Audit/security logging | TC-SEC-05 |

# 4. Features Not to be Tested

Internal implementation of the relational database engine.

Operating-system internals and physical server firmware.

Third-party SMS/email provider internal processing after BMS handoff.

External bank/inter-bank network internal processing beyond the BMS API boundary.

Production banking data and real customer credentials.

Infrastructure performance outside the agreed BMS test environment.

# 5. Test Approach / Strategy

## 5.1 Levels

Unit tests (module-level).

Integration tests (BMS modules, database, authentication/OTP and API boundaries).

System tests (end-to-end banking workflows).

Acceptance tests (UAT).

## 5.2 Types

Functional testing

Regression testing

Negative and boundary testing

Performance testing

Security testing

Usability/accessibility testing

Reliability/recovery testing

## 5.3 Entry Criteria

Stable build delivered.

Test data and user roles available.

Test environment and database ready.

Major blocking defects from the previous build resolved or accepted.

Test cases and RTM reviewed.

## 5.4 Exit Criteria

100% of planned test cases executed.

All high-priority requirements have coverage.

0 critical defects remain open.

High-priority acceptance criteria satisfied.

Known lower-priority defects documented and accepted.

RTM shows requirement-to-test coverage.

## 5.5 Security Validation

Validate password handling and absence of plaintext passwords.

Verify TLS 1.2+ for client-server and external API communication.

Verify RBAC for customer, staff, administrator, and auditor functions.

Verify failed-login lockout and audit event.

Verify financial/security actions create audit records without passwords or OTP values.

Perform negative and boundary input testing.

Test session handling and authorization boundaries.

# 6. Test Environment

| Area | Configuration |
| --- | --- |
| Hardware | QA/developer workstations; application server/local server; database server; optional statement/receipt printer. |
| Software | BMS v1.0; supported web browser(s); relational DBMS; authentication/OTP test service; notification sandbox. |
| Tools | Selenium or equivalent UI automation; Postman; JMeter; Git; Jira or equivalent defect tracker. |
| Test Data | Dummy customers/staff/admin/auditor accounts; valid/invalid accounts; balances; beneficiaries; deposits; withdrawals; transfers; loan data. |
| Network | Controlled LAN/WAN or local test network with HTTPS/TLS and simulated external endpoints where required. |

# 7. Test Schedule

| Milestone | Planned Date |
| --- | --- |
| Test plan and test-case design | 01-Oct-2026 to 04-Oct-2026 |
| Environment setup | 05-Oct-2026 to 06-Oct-2026 |
| Unit/integration execution | 07-Oct-2026 to 11-Oct-2026 |
| System/functional execution | 12-Oct-2026 to 18-Oct-2026 |
| Security/performance testing | 19-Oct-2026 to 21-Oct-2026 |
| Regression testing | 22-Oct-2026 to 24-Oct-2026 |
| UAT | 26-Oct-2026 to 28-Oct-2026 |
| Final summary/sign-off | 29-Oct-2026 |

# 8. Test Deliverables

Test Plan (this document)

Manual and automated test cases

Test scripts

Test data

Test execution logs/evidence

Defect reports

RTM with execution status

Test Summary Report

UAT results and sign-off record

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | SRIKANTH V REDDY PES2UG24CS519 | Prepare the test plan, coordinate test execution, review results, track requirement coverage, and coordinate final test readiness. |
| Test Engineer | T. MAHALAKSHMI PES2UG24CS558 | Design and execute test cases, prepare test data, record test evidence, and report defects. |
| Developer | SUDHANWA PES2UG24CS531 | Support the test environment, analyze failures, fix defects, and participate in defect triage and regression testing. |
| Product Owner / Bank Representative | SRUJAN PES2UG24CS526 | Clarify business requirements, review acceptance criteria, validate UAT results, and provide final test approval/sign-off. |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds and prioritize testing around available modules. |
| Test environment downtime | Maintain a backup environment/database snapshot where practical. |
| Incomplete test data | Prepare and validate controlled test data before execution. |
| OTP/notification service dependency | Use sandbox or stub services and fallback endpoints. |
| Frequent business-rule changes | Version requirements and update affected tests/RTM. |
| Duplicate or inconsistent financial posting | Use isolated test accounts, transaction IDs, DB checks, and reconciliation tests. |
| Late security defects | Run security validation alongside functional testing. |

# 11. Assumptions & Dependencies

BMS SRS v1.0 is the testing baseline.

Dummy test accounts and customer data will be provided.

QA environment and database will be available during execution.

OTP and notification sandbox services will be available or stubbed.

Transaction limits, loan rules, and account-state rules will be provided by stakeholders.

Defect tracking and version-control systems will be accessible.

# 12. Suspension & Resumption Criteria

Suspend testing if:

Environment is unavailable for more than 4 hours and no backup is available.

A blocking defect prevents more than 30% of planned test cases.

Database/authentication services are unstable enough to make results unreliable.

A major build change invalidates a substantial portion of the active test suite.

Resume testing if:

Blocking defects are resolved or formally waived.

Environment and dependent services are stable.

New/repaired build passes smoke testing.

Required test data and configuration are restored and verified.

# 13. Test Case Management & Traceability

The RTM shall map BMS SRS requirements to one or more test cases and record execution status.

| SRS Requirement ID | Requirement Area | Test Case(s) |
| --- | --- | --- |
| BMS-F-001 / F-002 | Authentication and OTP | TC-AUTH-01, TC-AUTH-02 |
| BMS-F-007 | Cash deposit | TC-DEP-01 |
| BMS-F-008 | Cash withdrawal | TC-WD-01 |
| BMS-F-009 | Funds transfer | TC-TRF-01 |
| BMS-F-013 to F-016 | Loan management | TC-LOAN-01 to TC-LOAN-04 |
| BMS-F-018 | Administration/RBAC | TC-ADMIN-01, TC-SEC-03 |
| BMS-F-020 | Audit trail | TC-AUD-01, TC-SEC-05 |
| BMS-NF-001 | Response time | TC-PERF-01 |
| BMS-NF-002 | Availability | TC-OPS-01 |
| BMS-SR-001 to SR-005 | Security requirements | TC-SEC-01 to TC-SEC-05 |

# 14. Test Metrics & Reporting

Metrics collected:

% test cases executed

% passed/failed/blocked/not executed

Defect count by severity and priority

Defect density

Defect aging and closure time

Requirement coverage

Regression pass rate

Performance response-time measurements

Security test pass/fail results

Reports:

Daily/periodic execution status

Defect status and triage report

RTM/requirement coverage report

Performance and security test reports

Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead |  |  |
| Product Owner / Bank Representative |  |  |